|  | SCTR’s Pune Institute of Computer Technology Department of Electronics and Telecommunication Engineering TE curriculum Internship Logbook |
| --- | --- |

Academic Year 2025 - 2026

| Name of the student | : | Puneet Manoj Rathi |
| --- | --- | --- |
| Roll No | : | 32146 |
| Class and Division | : | TE05 |
| Title of Internship | : | Thinksharp Digital Library — An Offline-First, AI-Assisted, Gamified Reading Platform for Primary-School Students |
| Domain of the project | : | Educational Technology |
| Name of the Internship Provider’s Organization | : | ThinkSharp Foundation |
| Name of the Internship Mentor/Guide Address and contact details. | : : | M.V. Munot CIII Center, S.M Joshi College Campus, Amanora Park Town, Hadapsar, Pune 411028 |

General Instructions

- Students should enter correct information in the Logbook.

- Get all entries verified by the respective Internship mentor/guide. No changes are to be made without permission.

- Students should report to their respective guides as per the schedule and its log is to be maintained in the Logbook.

- Follow all deadlines and submit all documents strictly as per prescribed formats.

- The Logbook should be produced at the time of all discussions, presentations and evaluations.

- The Logbook must be submitted to the Internship coordinator/guide/department/ after successful completion of internship evaluation.

| Sr. No. | Date | Task Description | Status of the Task | Internship Internal mentor with signature |
| --- | --- | --- | --- | --- |
| 1 | 16/02/2026 | Kick-off meeting with mentor. Finalised project topic — Thinksharp Digital Library. Studied offline-first PWA architecture and set up Next.js 16 project with TypeScript and Tailwind CSS v4. | Completed |  |
| 2 | 23/02/2026 | Scaffolded the Supabase backend: created schools, users, books, and reading_sessions tables with row-level security policies and analytics views. | Completed |  |
| 3 | 02/03/2026 | Built the React-PDF reader with local CMaps for Hindi and Marathi. Added page-turn tracking and persisted reading progress into IndexedDB via Dexie.js (schema v13). | Completed |  |
| 4 | 09/03/2026 | Implemented the offline-first sync queue: mutex-guarded worker, pointsDelta additive sync, MAX_TASK_RETRIES=3 with poison-message quarantine. | Completed |  |
| 5 | 16/03/2026 | Integrated Anthropic Claude API for end-of-book quiz generation and cached results in bookReviews / quizAttempts stores for offline replay. | Completed |  |
| 6 | 23/03/2026 | Developed the student dashboard: library grid, avatar selection, streak tracker, and 3-tier leaderboard podium using Framer Motion transitions. | Completed |  |
| 7 | 30/03/2026 | Built the admin analytics dashboard with Recharts and React-Simple-Maps — top-line tiles for Total Books, Active Students, Schools Reached, and Cities Covered. | Completed |  |
| 8 | 06/04/2026 | Hardened auth flow via src/proxy.ts middleware (admin_session & user_session cookies). Added Google Drive ingestion pipeline for bulk book uploads. | Completed |  |
| 9 | 13/04/2026 | Conducted PWA field test, captured screenshots, authored the internship report and diagrams, and prepared final submission for mentor review. | Completed |  |